GAME DESIGN & PRODUCTION ROADMAP

Dungeon-First Roblox MMORPG

Persistent MMO depth built around social bases and instanced content

Iron Soul-style accessibility, strengthened by classes, roles, professions, crafting dependencies, guilds, raids, secrets and dynamic dungeon states.

Canonical working document  |  Version 1.1

Last updated: 2 September 2026

# How to use this roadmap

This is the source-of-truth brief for designing and building the game. Attach it at the start of a new conversation and ask to continue from the current phase. Update the decision log whenever a proposal becomes confirmed or the scope changes.

North-star rule: If a mechanic needs a large continuous overworld, redesign it around persistent bases, teleportation and instanced content.

## Decision language

| Label | Meaning |
| --- | --- |
| LOCKED | Agreed direction; design and implementation follow it. |
| WORKING | Recommended plan; test and refine before locking. |
| LATER | Fits the full game but is deliberately outside early scope. |
| OPEN | A consequential choice that still needs an explicit decision. |

## Contents

- 1. Vision, identity and design pillars

- 2. World architecture and player loop

- 3. Bases, travel and regional progression

- 4. Dungeons, events, raids and world bosses

- 5. Characters, classes, combat and build progression

- 6. Gathering, crafting and the player economy

- 7. Quests, secrets, knowledge and long-term rewards

- 8. Guilds, PvP, castles and social play

- 9. Technical and content-production architecture

- 10. Phased roadmap, scope guardrails and next actions

- Appendices: restart brief, parking lot and glossary

# 1. Vision, identity and design pillars

LOCKED identity: A hub-based, dungeon-first Roblox MMORPG where character, class, equipment, crafting career, reputation and guild progress persist far beyond individual runs.

The game is not Roblox World of Warcraft and it is not a continuous open world. Its immediate rhythm is familiar and readable: return to a populated base, prepare, enter content, earn materials and gear, then return stronger. Classic MMO systems give that loop long-term meaning and social visibility.

## Design pillars

| Pillar | Practical meaning |
| --- | --- |
| Dungeon-first | Dungeons are the main adventure space and content platform. |
| Social bases | Players repeatedly return to visible, populated preparation hubs. |
| Persistent depth | Classes, gear, professions, guilds and reputation outlive a run. |
| Controlled variety | Hand-built rooms recombine; quality is authored, not random noise. |
| Discovery | Rare states, clues, recipes and secrets create community knowledge. |
| Fair progression | Effort and mastery matter; monetisation does not sell combat power. |
| Expandable systems | New bases and instances plug into architecture already proven. |

## The two connected loops

Core progression loop: explore an instance, complete objectives, fight, gather, craft, upgrade, clear harder content and unlock new bases, recipes, classes and challenges.

Discovery loop: find an unusual clue, tell the party or guild, unlock a rare route or quest, obtain a strange material or blueprint, craft something recognisable, and make other players ask where it came from.

## Deliberate non-goals

- No landmass connecting towns and no long-distance overworld travel.

- No wandering bosses, open-world caravans, territory borders or unrestricted PvP zones.

- No fully procedural dungeon layouts made from low-quality random rooms.

- No launch attempt containing dozens of classes, professions and raids.

- No pay-to-win equipment or destructive enhancement failures.

# 2. World architecture and player loop

LOCKED architecture: There is no world to walk across. Towns are persistent social bases. Players teleport between bases and into private, party, raid, PvP or shared-event instances.

| Layer | Purpose | Examples |
| --- | --- | --- |
| Base | Social preparation and progression | Crafting, bank, market, trainers |
| Dungeon | Primary repeatable adventure | Combat, gathering, quests, rare states |
| Raid | Long-form coordinated challenge | Puzzles, split roles, weekly loot |
| Event | Time-limited change to content | Rare boss chance, Blood Moon, meteor ore |
| Competitive | Structured PvP | Arena, battleground, guild war, siege |
| Private social | Persistent group space | Upgradeable guild hall, later housing |

## The repeatable session loop

- Return to a base and see events, other players, guild banners and rare gear.

- Choose an objective from quests, the dungeon board, guild tasks or professions.

- Prepare a party, equipment, consumables, build and gathering tools.

- Teleport into the selected dungeon, raid, event or competitive instance.

- Fight, solve, explore, gather, complete objectives and react to rare states.

- Return to base to craft, trade, upgrade, learn recipes and show progress.

## Why bases matter

Bases are social theatres, not menu screens. Players should see rare armour, mounts, guild identities, public crafting moments and groups forming for content. Repeated returns create familiarity and make achievement visible.

- Physical crafting stations: smelter, forge, alchemy bench and enchanting table.

- Dungeon and raid gates with requirements, modifiers and reward availability.

- Travel crystal or menu for instant movement to unlocked bases.

- Quest NPCs, class trainers, reputation representatives and guild services.

- Bank, storage, auction house or player market, and loadout preparation.

- Local celebration for genuinely rare crafts without constant notification spam.

# 3. Bases, travel and regional progression

Each base is a self-contained destination with its own visual theme, dungeon catalogue, NPCs, class quests, materials and recipe tiers. Unlocking an advanced base expands what existing professions can make; it does not make the starting base or its materials irrelevant.

| Working base | Role and content focus |
| --- | --- |
| Greenvale | Starting base; readable fantasy, onboarding and foundational recipes. |
| Ironreach | Mining and forge culture; advanced metalwork and engineering. |
| Duskmire | Undead, plague and occult content; alchemy and enchanting expansion. |
| Frosthold | High-level survival themes; froststeel, fur and frozen crystals. |
| Ashen Wastes | Endgame fire region; obsidian, infernal ore and dragon materials. |

Name status: All base and dungeon names in this document are working names until the setting, lore and game title are locked.

## Starting-base requirements

- A compact, attractive hub that can be crossed quickly.

- Clear sightlines to dungeon gates, profession stations and travel services.

- At least two complete gathering-to-creation profession pairs.

- A dungeon board displaying bonuses, modifiers and time-limited opportunities.

- Class trainers and a safe area for testing attacks and support abilities.

- Visible routes to guild, market and future raid features without building them all first.

## Regional recipe rule

LOCKED progression rule: New bases primarily unlock recipes, blueprints, material tiers and profession challenges. Players do not need to abandon a profession and start another simply because they reached a new base.

A blacksmith can begin with copper and iron work in the starting base, then learn steel, mithril, froststeel and dragonsteel recipes elsewhere. Higher-tier recipes intentionally retain selected early materials to keep old dungeons, gatherers and market listings useful.

# 4. Dungeons, events, raids and world bosses

LOCKED content principle: The dungeon is the world the player adventures through. Dungeons carry combat, gathering, exploration, secrets, story, professions and events.

## Dungeon construction

Dungeons use pools of handcrafted modules rather than unrestricted procedural generation. A run follows a controlled structure but can select different combat rooms, puzzles, traps, mini-bosses, side routes and rare rooms. Familiarity grows without making every run identical.

| Module type | Function |
| --- | --- |
| Combat rooms | Enemy compositions, positioning challenges and environmental hazards. |
| Puzzle rooms | Rune, statue, potion, communication or route-selection puzzles. |
| Profession routes | Optional walls, mechanisms, plants, corpses and hidden resources. |
| Treasure rooms | Optional rewards, clues and blueprint opportunities. |
| Mini-bosses | Build checks and mechanic teaching before the final encounter. |
| Rare rooms | Unusual lore, bosses, materials or permanent collection progress. |

## Dungeon categories

- Normal: fast, accessible XP and materials, usually around 10-15 minutes.

- Elite: longer and mechanically harder, with improved blueprints and loot.

- Challenge: rotating weekly modifiers that change preparation and tactics.

- Puzzle: heavier exploration and communication, without removing combat entirely.

- Class: solo or small-group trials used for class advancement.

- Profession: specialised content with rare materials, recipes and profession actions.

## Rare dungeon states

A familiar dungeon can occasionally enter a rare state. The state may alter routes, enemies, resource density, secrets or bosses. Rare bosses normally appear in addition to the standard final boss so the run does not lose its expected reward path.

| Example state | Possible change |
| --- | --- |
| Collapsed Mine | New route, fewer enemies and unusually dense ore. |
| Goblin King Visit | Broken wall leads to an additional named boss. |
| Infested Mine | Spider enemies replace part of the normal population. |
| Abandoned Mine | Ghosts, environmental storytelling and a different puzzle. |
| Ancient Depths | Rare staircase opens a hidden sub-area and lore chain. |

## Event model

LOCKED event behaviour: Most announcements modify the probability of newly created instances; they do not announce a boss that already exists in an overworld.

- Rare encounter: for 20 minutes, new Fangwood Den runs have a 15% boss chance.

- Meteor shower: selected mine dungeons may generate Starsteel crystal rooms.

- Blood Moon: undead elites can invade eligible high-level dungeons.

- Dragon migration: dragonkin and related materials appear in fire-themed content.

- Featured dungeon: a daily or weekly board bonus changes rewards or modifiers.

## Raids

Raids are larger, coordinated dungeon experiences rather than boss corridors. The working target is 8-12 players and 45-90 minutes, with hand-authored room variation, split-party mechanics, communication puzzles and recognisable equipment sets.

- Possible modules: rotating bridge, mirror maze, gear alignment and timed gauntlet.

- Other modules: escort, pressure plates, hidden treasury and split-team symbols.

- A weekly selection might use five rooms from a larger authored pool.

- Boss rewards can include finished gear, components, blueprints, cosmetics, mounts and enchantment materials, so every player still makes progress.

## World boss events

A true large-group boss uses a temporary portal in every major base. The portal leads to a shared boss instance for perhaps 20-40 players. This supplies the MMO spectacle without pretending a seamless world exists.

# 5. Characters, classes, combat and build progression

Class identity should be meaningful without allowing players to permanently ruin a character. Base classes provide a clear early fantasy; later advancement and talent choices create specialisation. Equipment and weapon mastery allow unusual builds without erasing the class.

## Current class direction

| Status | Direction |
| --- | --- |
| WORKING | Begin prototyping with Fighter, Mage and Ranger. |
| TARGET | Reach four readable base classes before broader public release. |
| LATER | Grow toward roughly eight advancement classes before adding more bases. |
| RULE | Support, tank and damage paths must be genuinely valuable in group play. |

## Party roles and status effects

- Support equipment and skills can heal, shield or buff damage and defence.

- Enemy debuffs can reduce attack or defence, slow, freeze or otherwise control.

- Threat and aggro should let tanks protect allies instead of everyone simply trading damage.

- Boss attacks need readable telegraphs, positioning checks and role-specific responses.

- Support contribution must be rewarded so healing and control do not feel like lost progression.

## Weapon mastery and build flexibility

Weapon mastery progresses separately from character level. Repeated use can unlock moves, passives and weapon-specific abilities. A high-level Mage with serious sword mastery could form a viable Battlemage-style build, provided balance rules prevent every class becoming interchangeable.

## Combat foundation - locked

- Attacks aim in the character's facing direction rather than toward a cursor-selected target.

- Normal weapon attacks feel weighty and use brief commitment; exact chain length remains a prototype tuning value.

- Movement, weapon or shield blocking, high-skill parrying and a timed dodge with brief invulnerability must all be useful.

- Optional View Lock rotates character facing with mouse or camera movement and supports deliberate strafing.

- Combat Design Specification v0.1 defines the first test values. Party-role strength, final skill count and long-term stamina rules remain open for playtesting.

## Gear enhancement

A +0 to +10 enhancement path can add long-term investment, but failures must never destroy expensive equipment. A failed attempt may consume materials or build a progress guarantee. The exact system is deferred until the base gear loop is fun without it.

# 6. Gathering, crafting and the player economy

NEW LOCKED profession rule: Every creation profession must have a complete gathering route, including professions available in the starting base. We never add a crafting career whose core inputs depend only on shops or random drops.

A gathering profession does not need to belong exclusively to one creator. Shared inputs and cross-profession recipes are desirable because they create trade, party value and a connected economy. The rule is about a clear, playable supply chain rather than rigid one-to-one pairing.

## Profession families

| Gathering route | Primary creation uses | Dungeon interaction |
| --- | --- | --- |
| Mining | Blacksmithing; later Engineering | Mine nodes; break cracked stone |
| Herbalism | Alchemy; some Enchanting | Identify plants, toxins and rare herbs |
| Skinning / Hunting | Leatherworking; some armour | Harvest beasts and track rare prey |
| Logging | Woodworking; bows; Engineering | Harvest timber; repair wooden routes |
| Fibre Gathering | Tailoring | Collect plants, webs and magical fibres |
| Fishing / Foraging | Cooking and consumables | Use special pools and food resources |
| Arcane Salvage | Enchanting | Extract essence from relics and magic enemies |

## Starting-base profession scope

WORKING vertical-slice choice: Start with two complete pairs: Mining + Blacksmithing and Herbalism + Alchemy. They cover equipment and consumables while proving gathering, crafting, recipe progression, dungeon interactions and trading.

Leatherworking must not appear until Skinning or Hunting is also usable; Enchanting must not appear until players can deliberately gather or salvage its core essences. The same test applies to every future profession.

## Cross-profession dependencies

| Recipe example | Connected requirements |
| --- | --- |
| Heavy plate armour | Forged metal, leather straps and optional alchemical tempering oil. |
| Longbow | Worked timber, leather binding and resin or enchanted string. |
| Enchanted weapon | Finished weapon, arcane essence and an alchemical catalyst. |
| Engineering device | Metal parts, treated wood and volatile alchemical reagent. |
| Dragonsteel sword | Endgame bars, ordinary steel, enchanted wood, boss item and blueprint. |

Dependency guardrail: Cross-profession inputs should encourage cooperation and market demand, not make solo progress impossible. Basic recipes remain self-sufficient; strong, specialised and prestige recipes can require trade.

## Profession progression

- Professions begin in the starting base with useful, complete recipes.

- Advanced bases unlock higher material tiers and regional recipe families.

- Rare blueprints come from bosses, secrets, reputation, raids and profession dungeons.

- Profession level gates richer nodes and optional dungeon routes.

- Old materials remain in advanced recipes, keeping early content economically active.

- Crafting rare items can be locally visible and contribute to guild progression.

## Economy principles

- Use an auction house or player market once duplication and fraud protections are proven.

- Protect material value with recipe sinks, repair or enhancement costs, and recurring orders.

- Bosses drop a mix of finished items, components and blueprints rather than only gear.

- Regional recipes create trade even though travel itself is instant.

- Do not let vendor-bought materials undercut gathering professions.

- Avoid binding every valuable item; preserve meaningful crafting and trading where safe.

# 7. Quests, secrets, knowledge and long-term rewards

Quests point players toward content rather than long travel. A class quest might require a special dungeon condition; a profession quest might require a hidden resource; a story quest can reveal optional rooms and recurring mysteries across several instances.

## Quest patterns

- Recover a named item from an optional dungeon chamber.

- Complete a dungeon under a role or survival condition.

- Use a profession interaction to locate a missing party or ancient mechanism.

- Collect fragments across several dungeons to unlock a major quest chain.

- Trigger an NPC or room by carrying an item and meeting a dungeon condition.

## Secrets and community knowledge

Some content should not be explained by a glowing objective marker. Hidden rooms, bosses, recipes, class paths, crafting stations, quests, emotes and titles give players discoveries worth sharing on Discord, TikTok and community wikis.

Example mystery: A black-statue room appears only when the Librarian is defeated before the western vault is opened. Its clue is one part of a longer world mystery.

## Knowledge and bestiary

The bestiary begins with unknown weaknesses and drops. Repeated kills, special observations or research actions reveal more. Completion can award titles, cosmetics, recipes and exploration reputation without turning the feature into mandatory combat power.

## Reputation factions

- Possible factions include merchants, guards, mages, miners, rangers, scholars and pirates.

- Rewards can include gear appearances, blueprints, quests, mounts and profession recipes.

- Some relationships may eventually be mutually exclusive, but not during the early MVP.

## Prestige rewards

Mounts, titles, cosmetics and transmog make achievement visible without selling power. A raid mount, castle-siege warhorse or completed-faction stag should communicate exactly what the owner accomplished. Titles can range from serious achievements to jokes such as Killed By Chickens.

# 8. Guilds, PvP, castles and social play

## Guild progression

Guilds level independently through member activity. Bosses, crafting, PvP, quests, raids, exploration and castle battles can all contribute, so a casual gatherer or crafter remains valuable to the group.

- Guild levels unlock membership capacity, bank functions, quests and hall upgrades.

- Separate military, trade, exploration and crafting reputations support different guild identities.

- Guild halls are persistent private instances that visually upgrade from lodge to citadel.

- A guild expedition can replace open-world caravans with a paid, time-limited group dungeon.

## Castle ownership and sieges

Each major base can have an associated castle. The owning guild's banners and name appear in the base, while the battle itself takes place in a purpose-built siege instance. Ownership benefits should influence the associated base without permanently excluding other players.

- Siege flow: attacker spawn, outer field, wall and engines, courtyard, keep and throne room.

- Possible benefit: improved rich-node chance in that base's eligible dungeons.

- Scheduled sieges create a recognisable weekly guild ritual.

## Structured PvP

- Arena for 1v1, 2v2 and 3v3 competition.

- Objective battlegrounds for larger teams.

- Guild-versus-guild matchmaking and scheduled tournaments.

- Castle sieges as the highest-profile guild competition.

- No unrestricted PvP in normal bases or PvE dungeons.

## Weekly MMO rhythm

| Activity | Working cadence |
| --- | --- |
| Normal dungeons | Unlimited |
| Heroic or elite bonus rewards | Daily |
| Profession orders | Daily |
| Raid loot | Weekly |
| World boss cache | Weekly |
| Guild quests and siege | Weekly |
| PvP season | Monthly or seasonal |

## Later social destinations

Player housing can later provide trophy display, crafting stations, herb growing, weapon displays and furniture collection. It is valuable as a material sink and personal destination, but should not delay the core combat and profession loop.

# 9. Technical and content-production architecture

WORKING technical rule: Combat results, inventory, crafting, loot, trading and persistent progress must be server-authoritative. Client code presents input, animation, effects and responsive prediction but cannot award value.

## System boundaries

| System | Responsibility |
| --- | --- |
| Player profile | Level, class, mastery, professions, quests, reputation and settings. |
| Inventory and items | Item instances, stacks, equipment, rarity, binding and validation. |
| Combat | Damage, healing, status effects, aggro, cooldowns and anti-exploit checks. |
| Dungeon director | Seed, module selection, modifiers, encounters, objectives and completion. |
| Loot and economy | Drop tables, pity/progress rules, crafting costs, trading and sinks. |
| Social | Parties, matchmaking, guilds, halls, raids, PvP and castle ownership. |
| Live events | Timed rules that safely modify new instance generation. |

## Implementation principles

- Keep services and modules loosely coupled with clear ownership of data and rules.

- Store content in validated definitions so new items, recipes and rooms do not require copied scripts.

- Use deterministic dungeon seeds where practical for debugging and replay verification.

- Version persistent save data and provide migration paths before public testing.

- Design mobile, controller and keyboard input together from the combat prototype onward.

- Instrument completion, failure, economy flow and ability use before balancing by instinct.

## Content production pipeline

| Discipline | Required outputs before implementation |
| --- | --- |
| Map / level | Purpose, route plan, room list, encounters, gather points and performance budget. |
| Character / creature | Concept, scale, topology target, rig, materials, variants and hit volumes. |
| Animation | Move list, timing, root motion, cancel windows, hit frames and export test. |
| VFX | Readability goal, team colours, telegraph timing, mobile budget and accessibility check. |
| UI | Player task, states, controller flow, mobile layout, error and empty states. |
| Audio | Cue list, priority, distance behaviour, mix category and repetition limits. |
| Code | Ownership, interfaces, data contract, tests, telemetry and failure behaviour. |

## Definition of done for an asset

- Matches the agreed style and scale guide.

- Performs within the platform budget on target devices.

- Has complete collision, rigging, naming and export settings where applicable.

- Is tested in the real game context, not only in a modelling or animation preview.

- Has ownership, source files, version notes and a clear place in the content tracker.

# 10. Phased roadmap, scope guardrails and next actions

The project should prove feel and architecture before scaling content. Each phase has a playable outcome and an exit gate. Dates should be added only after the available team, hours and production tools are known.

## Phase overview

| Phase | Playable outcome | Exit gate |
| --- | --- | --- |
| 0. Foundation | Canonical vision and production rules | Core decisions recorded and contradictions removed |
| 1. Combat prototype | One room, one class, one enemy | Combat feels good on keyboard, controller and mobile |
| 2. Vertical slice | Base, two dungeons and two profession pairs | Complete base-to-instance-to-base loop is fun |
| 3. Systems alpha | Progression, party roles, dynamic states and guild shell | Persistence and server authority survive testing |
| 4. Content alpha | One polished region with broader launch content | Retention, balance and performance targets are credible |
| 5. Beta and launch | Stable live game with onboarding and operations | Economy, saves, moderation and recovery are ready |
| 6. Expansion | New bases, recipes, classes and instances | Updates extend proven systems without rewrites |

## Phase 0 - Foundation

- Lock a working game title, audience, tone and art direction.

- Define combat feel, camera, input scheme and party-role strength.

- Confirm starting classes and the first two profession pairs.

- Design the starting base, first dungeon package and item data model.

- Create style guides for environment, characters, weapons, UI, animation and VFX.

- Build a prioritised backlog and content tracker from this roadmap.

## Phase 1 - Combat prototype

- Greybox one arena with movement, camera, target handling, damage and death.

- Implement one weapon's basic chain, one active skill, dodge and one support interaction.

- Create one enemy with telegraphs, aggro, stagger and a small move set.

- Test latency, hit validation, controller mapping, mobile controls and animation timing.

- Do not build inventory breadth, crafting content or final maps until the feel passes.

## Phase 2 - Vertical slice

- One polished starting base with travel, bank, stations, trainers and dungeon board.

- Two dungeons: one straightforward and one modular with a rare state.

- Three prototype classes: Fighter, Mage and Ranger, with at least one support path represented.

- Mining + Blacksmithing and Herbalism + Alchemy as complete supply chains.

- Basic inventory, equipment, loot, blueprint, crafting, saving and party flow.

- One time-limited event that increases a rare encounter chance in new instances.

Vertical-slice success: A new player can enter, understand the base, form or join a party, complete a dungeon, gather useful materials, craft an upgrade, save progress and want to run again.

## Phase 3 - Systems alpha

- Add the fourth base class and first advancement or talent tests.

- Implement reliable tank, support and damage contribution rules.

- Expand dungeon module pools, profession interactions and rotating modifiers.

- Prototype guild creation, membership, shared progression and a simple hall instance.

- Introduce bestiary, reputation shell, transmog and a limited player market test.

- Load-test persistence, matchmaking, teleports, anti-exploit and economy logging.

## Phase 4 - Content alpha

- Complete one major base and its full launch-quality identity.

- Target four dungeons with normal and selected advanced difficulties.

- Add one raid, one shared world-boss portal event and one castle-siege prototype.

- Expand to three or four complete profession pairs only if every supply chain is playable.

- Add enough equipment, blueprints, secrets and quests to test progression pacing.

- Run closed tests focused on fun, readability, repetition, economy and device performance.

## Phase 5 - Beta and launch

- Finish onboarding, accessibility, moderation, analytics and recovery tooling.

- Balance rewards, profession demand, trading limits and weekly cadence from test data.

- Stress-test saves, reserved servers, teleports and reconnect behaviour.

- Prepare live-event controls, rollback procedures, support documentation and update cadence.

- Launch with a coherent miniature MMO, not a large set of unfinished systems.

## Phase 6 - Expansion model

A new base should be a content package: visual hub, dungeon set, enemies, bosses, recipes, resources, quests, reputation, class content and events. It extends the same services and data definitions instead of creating a parallel game architecture.

## Scope guardrails

- A feature enters production only when it strengthens the core base-to-instance loop.

- Every creation profession ships with deliberate gathering sources and useful recipes.

- Every dungeon module has a gameplay purpose; visual novelty alone is not enough.

- No new base is started while the current one lacks a polished repeatable loop.

- Avoid adding systems merely because another MMO has them.

- Later features remain documented so they are not forgotten, but they do not block the next test.

## Highest risks

| Risk | Control |
| --- | --- |
| Scope explosion | Use phase gates and a parking lot; do not build later systems early. |
| Weak combat feel | Prototype first and refuse content scale until input and impact feel right. |
| Content burden | Use reusable authored modules, data definitions and strict asset budgets. |
| Economy exploits | Keep value server-authoritative; log sources, sinks and trades. |
| Profession dead ends | Audit each creator's gathering path and recipe demand before release. |
| Mobile overload | Design input and UI on mobile from the first combat test. |
| Randomness frustration | Use progress components, clear event odds and selected pity rules. |

## Immediate next actions

- Use Combat Design Specification v0.1 to build and test the one-room sword-and-shield combat prototype.

- Lock the starting-base theme and create its functional layout before final art.

- Define the three prototype classes and their first complete move lists.

- Design Dungeon 01 as the combat teaching run and Dungeon 02 as the modular proof.

- Specify the Mining/Blacksmithing and Herbalism/Alchemy recipes and material flow.

- Create the Roblox project architecture, item schema and first combat test place.

- Build and test the one-room combat prototype before producing large asset batches.

# Appendix A - New-conversation restart brief

Attach this roadmap to a new conversation and use the following brief:

Restart prompt: This is the canonical roadmap for our dungeon-first Roblox MMORPG. Treat LOCKED decisions as requirements, WORKING items as proposals, and do not introduce a continuous overworld. Continue from the current phase, record any new decisions, and keep every crafting profession tied to a playable gathering route. First tell me what is already decided, what remains open, and the smallest useful next deliverable.

When work is completed, update the roadmap version, decision log, current phase, completed deliverables and next three actions. This prevents new conversations from reopening settled design choices.

# Appendix B - Open decision register

| Decision | Why it matters |
| --- | --- |
| Game title and lore tone | Controls naming, visual language, story and marketing. |
| Art direction | Sets modelling detail, proportions, textures, UI and performance budgets. |
| Combat tuning and party-role strength | Exact stamina model, final skill count, camera tuning and role strength remain prototype decisions. |
| Starting classes | Defines the first party roles, weapons and tutorial needs. |
| Profession access | Decide whether one character can learn all professions or uses limits. |
| Trading rules | Binding, market access and taxes strongly affect exploits and value. |
| Target session length | Shapes dungeon structure, checkpoints and mobile suitability. |
| Launch platform targets | Low-end device target determines all asset and effects budgets. |

# Appendix C - Later feature parking lot

- Full raid rotation system and multiple raids.

- Castle ownership, complete siege seasons and guild reputation specialisation.

- Player housing, trophy rooms, gardens and furniture blueprints.

- Structured arenas, battlegrounds, tournaments and advanced PvP seasons.

- Mutually exclusive factions, deeper weapon mastery and experimental hybrid builds.

- Additional profession pairs: Leatherworking, Woodworking, Tailoring, Cooking, Enchanting and Engineering.

- Multiple advanced bases, their dungeons, class quests and region-specific events.

- Expanded bestiary, fragment collections, secret classes and server-wide mysteries.

# Appendix D - Replaced open-world ideas

| Open-world idea | Instance-native replacement |
| --- | --- |
| Wandering rare boss | Timed increased boss chance in newly created dungeons. |
| World caravan | Guild-funded expedition or escort dungeon. |
| Territory resource | Castle benefit changes node chances in associated dungeons. |
| Open-world PvP | Arena, battleground, guild war and castle-siege instances. |
| Walk to another town | Unlock and use instant travel between bases. |
| Huge gathering zone | Gathering nodes and profession routes inside content instances. |

# Appendix E - Working glossary

| Term | Definition |
| --- | --- |
| Base | Persistent social location used for preparation, services and access to content. |
| Instance | A separate copy of content created for a party, group or event population. |
| Dungeon state | A controlled variation that changes routes, enemies, rooms or rewards. |
| Module | A handcrafted room, encounter, puzzle or route used by a dungeon director. |
| Gathering route | Deliberate repeatable way to obtain a creation profession's core inputs. |
| Profession pair | A gathering activity and the creation career it primarily supplies. |
| Blueprint | Recipe unlock obtained through content rather than ordinary profession level alone. |
| Vertical slice | Small polished section proving the intended final experience end to end. |

# Appendix F - Decision log

| Date | Decision |
| --- | --- |
| 2 Sep 2026 | Use persistent social bases connected by teleportation; no traversable world. |
| 2 Sep 2026 | Make dungeons the main adventure and delivery platform for most systems. |
| 2 Sep 2026 | Announced rare bosses modify new dungeon-instance probabilities. |
| 2 Sep 2026 | Build the project in gated phases, beginning with foundation and combat feel. |
| 2 Sep 2026 | Pair every creation profession with a playable gathering supply route. |
| 2 Sep 2026 | Use advanced bases to unlock recipes and tiers, with cross-profession inputs. |
| 2 Sep 2026 | Lock character-facing attacks, optional View Lock, weighty brief commitment, and movement/block/parry/dodge as distinct defences. |